June 9, 2024

Schedule for Project: Commercial Software Development for Mitigating Oscillations in Power Grids with High Penetration of Renewable

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Milestone/Deliverable** | **Due Date** | **Cost** |
| Task 1: Production-ready GridDamper Development | Progress report | FY24Q3 | $9,645 |
| Task 2: Production Grade GridDamper GUI Development | Progress report | $9,800 |
| Task 1: Production-ready GridDamper Development | - Software package of production-ready GridDamper  - Source code of production-ready GridDamper  - User manual (instructions on installation and operation) | FY24Q4 | $13,050 |
| Task 2: Production Grade GridDamper GUI Development | $12,895 |
| Task 3: Support HIL Testing of Developed Production-ready GridDamper | Progress report | FY25Q1 | $16,640 |
| Task 3: Support HIL Testing of Developed Production-ready GridDamper | Progress report | FY25Q2 | $16,028 |
| Task 3: Support HIL Testing of Developed Production-ready GridDamper | Progress report | FY25Q3 | $10,686 |
| Task 3: Support HIL Testing of Developed Production-ready GridDamper | HIL demonstration | FY25Q4 | $10,686 |